f10.00am, Monday 8th September 2025, Church House Oxford

| MINUTES |  |  |  |
| --- | --- | --- | --- |
| Welcome and Apologies Attendance: Abigail Lloyd, Mr Mike Holmes, Mr Nick Wright, Dr Martin Bridge, Dr Nicola Coldstream, The Revd Professor Diarmaid Macculloch, The Revd Canon Dr Peter Groves, Dr Louise Durning, Mr Peter Preston, Mr Julian Munby, The Revd Katie Tupling, The Revd Preb Jane Haslam, Mr John Pritchard, Mr Bryan Martin, Ms Charlotte Robinson, Ms Joyce Christie, The Ven David Tyler, The Revd Canon Paul Cowan, Prof John Missenden, Mrs Hannah Mann, The Revd Deiniol Heywood, Mrs Freya Morris, The Revd Canon Valerie Plumb Diocesan staff: Ms Liz Kitch, Ms Jennie Schillig, Mrs Sophie Hammond, Mrs Hannah Robertson, Mrs Emily Jackson, Mr Oliver Mitchell, Ms Evie Foley, Mrs Debbie Perry Apologies received: The Ven Stephen Pullin, The Ven Jonathan Chaffey, Mrs Sarah Tattersall, Mr Alan Frost, Mrs Geraldine O’Farrell, Mr Andy Thearle, Dr Dan Miles, Mr Jon Avent, The Revd Canon Chris Bull, Mr Alex Wenham, Mr Philip Wharton, Ms Esther Robinson Wild, Revd Canon Prof William Whyte Observers: Novelette-Aldoni Stewart (CBC), Katie Wylie (BULBAC), Peter Walls (BULBAC) |  |  |  |
| 1 | Minutes of meeting held on 30 June 2025 | Chair | Attached |
| 2 | Declarations of interest | Chair |  |
| 3 | Correspondence, policy and other matters for consideration |  |  |
|  | DAC Chair report following Buildings Lime Forum conference | Chair | Verbal |
|  | Summary of the team’s activity since last meeting | LK |  |
| 4 | Applications submitted to DAC since the last agenda | Chair |  |
| 5 | Casework – For discussion |  |  |
|  | Theale Holy Trinity – Reordering, including removal of pews and choir stalls | SH |  |
|  | Wooburn St Paul – Removal of pews | HR |  |
|  | Reading St Barnabas – Reordering | EJ |  |
|  | Easthampstead St Michael & All Angels – Screens | OM |  |
|  | Tilehurst St Michael – Augmentation of bells | HR |  |
| 6 | Casework – For ratification of officer recommendation |  |  |
|  | Wotton Underwood All Saints – Removal of 7 pews | OM |  |
|  | Cowley St Mary and St John – Phase 1 of reordering | JS |  |
|  | Grendon Underwood St Leonard – Replacement seating | OM |  |
|  | Buckland All Saints – Relocation of flagpole | LK |  |
|  | Garsington St Mary – Partial pew removal | OM |  |
|  | Chavey Down St Martin – Stained glass panel | EJ |  |
|  | Oxford St Aldates – Replacement screen and secondary glazing to Oak Room | OM |  |
|  | Radley St James the Great – EPG | OM |  |
|  | Hinton Waldrist St Margaret – New facilities and heating | OM |  |
| 7 | Pre – application and technical site visits to note | Chair |  |
| 8 | List Bs and NOAs issued under subcommittee and delegated authority since last meeting | Chair |  |
| 9 | Completed project feedback none |  |  |

| Dates of future meetings: | - Monday 10th November 2025 Christ Church, Research Centre - Monday 19th January 2026 Venue TBC |
| --- | --- |

| 3 | Correspondence, policy and other matters for consideration |
| --- | --- |

Summary of Church Buildings Team activity since last meeting:

- The team met with the Director of Communications, Jane Appleton, to discuss the parish facing communications from the team, increasing engagement with both conservation and the team and committee. As a result, Oliver and Evie are exploring the production of regular blog posts focusing on monthly themes which can be shared across the diocesan social media platforms, and Oliver has recently presented a short film on the history of Kidlington St Mary.

- Liz continues her role on the working group and project board for the new Buildings Management Portal, which will replace the Online Faculty System. Due to concerns raised by the DAC working group, regarding useability and readiness for launch, the launch has now been delayed from October 25 until at least the end of January. More information on that as it becomes available.

- Sophie returned from sabbatical at the beginning of August. Catriona and Natalie have now both completed their contracts for casework review during that period and we are very grateful to them both for their help over the last few months.

- Oliver, Jennie and Liz attended the regional South West and Midlands DAC conference held in Cheltenham on the 3rd July. This was a good opportunity to meet with regional colleagues and to hear from various speakers on topics including ongoing and upcoming projects from across the Diocese of Gloucester, relevant to church buildings and churchyards, including issues of Net Zero, flood mitigation and conservation training, updates from Church House, Westminster and case studies of projects in and around the Diocese of Gloucester, funded by the National Heritage Lottery Fund in the recent months.

- Emily and Hannah hosted a training day for parishes at Thame St Mary on the 7th July, sharing best practice in managing, cleaning and maintaining church buildings. The day included a range of speakers, including Peter Preston providing advice on the role of the Quinquennial Inspector. 40 people attended and gave excellent feedback. We plan to run the day again in 2026.

- Gloucester DAC kindly invited Liz to attend, and speak at, the away day they hold annually for DAC members. The day included visits to Court Barn Museum and Sezincote House and Liz shared her reflections about what opportunities and challenges DACs currently face.

- The Committee recorded its thanks to Catriona Turnbull and Natalie Merry for their assistance in case review over the last few months.

| 4 | Applications submitted/resubmitted to DAC since the last agenda |
| --- | --- |

|  | List B (DAC) | List B (Arch) | Faculty DA | Faculty Minor | Faculty Major | Interim/ PP/ Variation | Early stage Enquiry | Resolving Provisos | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Jun 25 | 47 | 14 | 14 | 36 | 24 | 7 | 62 | 2 | 206 |
| Jul 25 | 67 | 15 | 28 | 60 | 27 | 7 | 81 | 1 | 286 |

|  | Quinquennial Inspection Reports reviewed by Church Buildings Officers |
| --- | --- |
| Jun 25 | 1 |
| Jul 25 | 1 |

| 5 | Casework – For Discussion |
| --- | --- |

| THEALE: Holy Trinity |  |  |  |
| --- | --- | --- | --- |
| Application Ref 2022-078169 | Archdeaconry: Berkshire | Listing: Grade I | SH |
| Proposals: | Clearance of remaining 22 pews (plus the pew platforms and 2 pew frontals); removal of choirstalls (as part of wider reordering already agreed by DAC) |  |  |
| Project architect: | Mr Christian Randall |  |  |
| Statutory consultees: | Historic England, CBC, Victorian Society, Georgian Group, LPA (rule 4.5) |  |  |
| Site visit attendees: | From the DAC: Revd Liz Jackson (then Associate Archdeacon), Mrs Helen Ensor, Ms Charlotte Robinson. Mrs Rachel Fletcher (representing Historic England) |  |  |
| Subcommittee: | The Ven. Stephen Pullin, Mr Peter Preston, Mrs Helen Ensor, Ms Charlotte Robinson |  |  |
| Date of visit: | 22.02.2023 |  |  |
| September 2025 Minute: The committee recognised that this is a case where the arguments both for and against the changes proposed are robust and compelling. It was accepted that, although the pews are not a complete set, ten having been removed previously, and although they have had their original doors removed, they nonetheless make an integral contribution to the superlative significance of Holy Trinity as a forerunner of the Gothic revival, and their removal would undoubtedly do serious harm. At the same time, the DAC acknowledged that the mission and outreach taking place in the parish together with the resultant growth of the congregation is exceptional and being stymied by the unfulfilled and well-evidenced need for accessible, flexible space. Because the pews are of such high significance, the question of their removal is highly affected by the realistic reversibility of the proposed removal, and therefore, an assurance of their safe and secure storage in the crypt. However, apart from one DAC member, nobody on the DAC had accessed the crypt or the pews currently stored there. The DAC member who had visited the crypt reported that pews have had to be dismantled to facilitate their removal to the crypt. As such, the DAC considered it would be essential to learn more about: - the access to and capacity of the crypt, particularly in relation to whether pews will need to be dismantled to be stored there - precisely how the pews would be stored in the crypt - the conditions of the crypt, particularly given the proximity of the heat plant - the current condition of the pews stored in the crypt since 2015 - the feasibility of relocating six pews to the gallery If the above were found to be favourable, prior to considering the final decision on the pews, the DAC would want to have sight of a thorough method statement for the removal, relocation and protection of the pews, to ensure their preservation for years to come, should their reinstatement ever be desired. The committee was mindful that there is likely to be a consistory court on this case, given the strength of the objections from the Victorian Society and the Georgian Group; it was acknowledged that: - It is essential that the decision-making of the DAC is rigorous and fully informed - The DAC has not visited since Spring 2023 and there has been some turnover of committee members in the interim For these reasons it was agreed that a second visit should take place before the committee makes its final recommendations on the question of the pews. The committee also discussed the situation relating to the removal of the poppy heads which had come to the attention of the Church Buildings Team and the DAC chairman shortly beforehand. It was very helpful to understand more from Revd Martin Davy about the circumstances surrounding this, namely: - That a need originally arose some years ago to refix poppy heads which had become loose and hazardous - That the temporary removal of the poppy heads and their reinstatement has been an ongoing practice for some time, to facilitate sightlines during very large services or children’s services - That the poppy heads are fixed with a dowel and are easily removed, and that a carpenter in the congregation fashioned a “cap” for the pew necks when the poppy heads are removed. It was confirmed that they have not been sawn at all, but that screws have been added for security - That the poppy heads are stored with care in a box which is put away when not in use, and replaced for the rest of the time when large/children’s services are not taking place, though they have not been numbered, so different poppyheads are replaced on different pews - That Revd Davy was not aware that faculty permission for this would be required, that the parish had been acting in good faith and were anxious to learn that this arrangement should not have taken place without permission While accepting of the above, the committee considered that it would be useful to ascertain both the condition of the poppy heads and the nature of the adaptions, and asked that the DAC’s woodwork specialist, Dr Dan Miles, assess this, together with the condition of the pews in storage in the crypt, during a visit, and report back to the DAC. During discussion, concerns were raised over the proposed retention of six pews in the gallery; the practical logistics of this were questioned and it was felt that a thorough method statement would need to be provided. There was some disquiet about the suitability of the gallery for the relocation of a number of pews: it was noted that the gallery is a rare survival of lower status seating of the period, and the retention of the pews here would be tokenistic rather than meaningful. Questions also arose firstly as to whether it might be possible to retain a small number of pews, i.e. six, somewhere in the body of the church, and secondly, separately, whether it might be desirable for the decorative pew ends to be retained along the wall panelling, should all the pews be removed. It was considered that the visit would help shed light on the likely logistics and desirability of these possibilities. The committee’s support for the other aspects of the reordering still stood, and the DAC was content to recommend the creche being installed in the base of the tower, and the south side of the narthex becoming a welcome area. Concerning the proposals for the chancel, the DAC considered that the need for the proposed removal of the fine choirstalls by John Oldrid Scott was not sufficiently strong to outweigh the harm arising from their removal. The statement of need cited a growing need for space in the chancel to accommodate a flourishing band of musicians and a twenty-strong choir. It was understood that baptisms here are also popular. But the committee considered that the significance of the choir stalls, alongside the fact that they can be put to their intended use by seating the choir, amount to an obvious justification for retention rather than removal. It was considered that, as with the pew removal, the removal of the choirstalls would harm the significance of the church, but with less evidenced benefit. The importance of the character and liturgical significance of the east end chancel area was also mentioned. As such, the DAC agreed not to recommend this aspect of the proposals. The altar rail removal was again agreed which will create some extra space. The DAC considered that evidence pertaining to the reversibility of the removal would likely be a factor in the consistory court and the chancellor’s determination, and it therefore exploring it at this point with a visit from Dr Dan Miles (DAC timber specialist), Revd Can Paul Cowan (Associate Archdeacon), Revd Katie Tupling (Diocesan Disability adviser), Julian Munby (DAC archaeological adviser), Mrs Sophie Hamond (CBO), and Ms Liz Kitch (Head of Church Buildings), would be sensible. The visit would also be made open to other members of the DAC, since there was high interest in being able to explore these remaining questions on site, including from architect members of the DAC. |  |  |  |

| WOOBURN : St Paul |  |  |  |
| --- | --- | --- | --- |
| Application Ref 2025-111608 | Archdeaconry: Buckingham | Listing: Grade II* | HR |
| Proposals: | Removal of pews from the central nave and introduction of Alpha Furniture ‘Jacob’ chair. |  |  |
| Project architect: | Not applicable |  |  |
| Statutory consultees: | Historic England, Victorian Society |  |  |
| Site visit attendees: | Ms Esther Robinson Wild, Mr Nick Wright, The Ven Guy Elsmore |  |  |
| Subcommittee: | Ms Esther Robinson Wild, Mr Nick Wright, The Ven Guy Elsmore, The Revd Deiniol Heywood |  |  |
| Date of visit: | 14th November 2023 |  |  |
| September 2025 Minute: The committed agreed that the parish had demonstrated that the space created by clearing of half the nave pews would not equate to the space already utilized by Messy Church in the Church Hall; it would in fact be smaller. This would make the use of the nave for Messy Church impractical and would leave no room for the growth of the service. It was resolved therefore that the parish had demonstrated a clear need to remove all the pews, and consequently the committee supported the removal of all the nave pews. It was agreed that whilst the replacement chair should complement the interior, there was now not a requirement for the chair to fit visually with the character and tone of the pews. Therefore, there was more scope to have a lighter (in weight) chair which would be more practical to stack and move around the church. The committee heard that the parish had considered an additional 7 chairs since receiving the DAC’s feedback in May and had obtained samples in the church of 5. The parish had settled on the alternative option of the Jacob chair, made by Alpha Furnishings. The committee raised concerns over the lack of comfort of the Jacob chair appeared to offer. Whilst the lighter oak was preferred, it was noted that its colour would be very similar to the oak flooring, making the seating difficult to discern for those with visual impairments. The committee resolved to delegate the agreement of the replacement chair to the sub-committee. |  |  |  |

| READING : St Barnabas |  |  |  |
| --- | --- | --- | --- |
| Application Ref 2024-101480 2025-118392 2025-118380 | Archdeaconry: Berkshire | Listing: Unlisted | EJ |
| Proposals: | Reordering and other works (see summary) |  |  |
| Project architect: | Mr Peter Preston, Woolaston Rose Architects – (Liturgical reordering only) |  |  |
| Statutory consultees: | Twentieth century society, Church Buildings Council (Liturgical reordering only) |  |  |
| Site visit attendees: | Prof John Missenden |  |  |
| Subcommittee: | See summary below |  |  |
| Date of visit: | 6th August 2024 |  |  |
| Previous Minute: September 2024 Peter Preston made a declaration of interest as the discussion began as he is currently tendering for the role of Quinquennial Inspector at this church, he subsequently left the room. The DAC discussed the variation between the recommendations of the 2023 Energy Audit Report and the parishes preferred solution. The Energy Audit recommended that installation of an air-to-air heat pump would be the most appropriate and cost-effective solution for this building and the parish appears to have dismissed this option without investigating it thoroughly. It was agreed that the report should be amended to reflect this and to request that the parish explore the air-to-air heat pump in detail before coming back to the DAC with their proposal. It was agreed to ratify the site visit report with the amendments to be approved by the sub-committee. The parish are to be encouraged to look at an air-to-air solution as an option and to appoint a suitably qualified professional to specify and clarify the scope of work. The report also recommends that the parish provide a Statement of Significance. September 2025 minute: The DAC heard that the parish have continued to progress with thier reordering proposals following the advice given at the September 2024 DAC meeting. However, with the exception of the works to reorder the liturgical furniture, they have chosen not to seek the advice of an architect. The CBO explained that due to the large number of documents included within the application the works have been broken down into five separate applications to progress them through the consent process. Three of the applications were discussed at the meeting; - 2024-101480 – Liturgical reordering Sub: Committee –Prof John Missenden, Mr Bryan Martin, The Ven Stephen Pullin, Revd Deiniol Heywood - 2025-118392 – Pew Removal, Drinks Counter, West End Redecoration, Door Replacement Sub: Committee –Prof John Missenden, Mr Bryan Martin - 2025-118380 – Gas heating removal, replacement with Infrared heating Sub: Committee – Ms Geraldine O’Farrell, Prof John Missenden The remainder of the works discussed in September 2024 are now included in other applications, which are to be addressed under delegated authority and were not discussed at the meeting. - 2025-118390 – Internal redecoration, change lighting to LED and new CCTV, Solar PV, replacement doors on east elevation (List B) - 2025-117944 – Installation of three phase electrical supply and new distribution boards (Faculty) The CBO explained that the parish were successful in sourcing some of the original plans for the building. The drawings, by Terrance Carr of Caroe and Partners, show plans for a much larger church and confirm that the suite of liturgical furniture we see in this church were designed by Carr as part of the original proposals. 2024-101480 – Liturgical reordering The DAC heard that the original liturgical reordering proposals looked to remove the nave pews, pulpit and some of the chairs from the nave. The revised scheme still seeks to remove the nave pews but the choir stalls and altar rails are to be adapted, and the pulpit retained. The parish provided five options for the adaptation of the chancel in an options appraisal produced by the church Architect. The DAC agreed to delegate the detailed design of these proposals along the lines of either option three or four to the subcommittee. Once the subcommittee are content with the proposals, and subject to the comments of the statutory consultees, a recommend NOA will be issued. It was agreed that it must be made clear to the parish that the proposed scheme must make sense liturgically and be usable for worship both today and in the future. 2025-118392 – Pew Removal, Drinks Counter, West End Redecoration, Door Replacement The DAC heard that, as per the original proposals, the parish still intends to remove all the pews from the nave of the church. These pews, which are possibly catalogue pews, do not match the Carr designed suite of furnishings and do not give the parish the flexibility needed within the church for the desired activities. The parish are proposing to replace the pews with 120 Alpha Stacking Skid (SBW) chairs in Beech with welded links of which 20 will have arms. It was discussed that a small number of pews have previously been removed from the North side of the nave, some of the timber from these was used to create a small sound desk at the west end of the nave. The parish propose to create the new drinks counter in the same way. The church Architect should be asked to provide a design for this. The final design should include a timber door covering the fridge. A timber worktop and splash back would also be preferable. The CBO highlighted concerns that the parish have not considered including a sink within the servery area. This application also includes the redecoration of the west elevation of the church, The change proposed is from a brown timber clad elevation with a gold cross to a new grey elevation with a darker grey cross. The CBO recommended that the notification of advice is to specify that there is no painting of the brickwork sections. The CBO also recommended that the parish may wish to seek advice from their architect regarding the design of the doors. The DAC resolved to delegate the detailed design of these proposals to the sub-committee and agree to the issue of a ‘recommend’ NOA for the works included within this faculty once the sub-committee is content with the proposals. 2025-118380 – Gas heating removal, replacement with Infrared heating The DAC were updated that since the heating proposals at St Barnabas were first discussed by the DAC in September 2024, the boiler in the church has failed. In February 2025, the CBO was notified that the boiler had reached the point that it was no longer repairable, and the parish have moved the running of winter services into the church hall. In September 2024, the heating proposals put forward to the DAC were for the provision of a more efficient gas boiler as ‘part 1’ of a two-part installation of a hybrid gas/air to water heat pump system. The parish have since looked further at the heat pump options and are of the view that without substantial, and expensive, insulation upgrades to the building fabric, a heat pump solution would not be feasible. Therefore, the parish have explored the potential for infrared heating within the church. Three options for providing this have been considered by the parish. - Heissen Infrared Heating: This far infrared solution has been ruled out by the parish due to its low range and the amount of ceiling suspension required meaning the units will be visually intrusive. - Herschel Infrared Heating: Halo chandeliers have been considered, the parish ruled this option out due to the shape and weight of units requiring ceiling suspension, so they were deemed to be visually intrusive. - LessCO2 (Tansun Infrared): This is the parishes preferred option as the good range allows the heaters to be wall mounted which the parish believes to be less visually intrusive than the other options. Unlike the two other units above these heaters use near (shortwave) infrared technology. The DAC heard that parish’s preferred proposed units, designed for commercial installations, are near infrared and will emit a visible red glow and are more likely to produce a hot head/ cool feet and lower limbs which is not particularly comfortable for longer periods of time. This is more notable with near infrared versions of this type of heating than the far infrared systems. Furthermore, Ecclesiastical Insurance do not consider near infrared red heating appropriate or safe for use in an environment such as a church. The DAC heard that the parish are open to installing option 3, the Heissen system but the DAC were concerned that hanging the heaters from chains is not viewed to be an aesthetically appropriate solution and this will require further development The DAC resolved to issue a ‘Not Recommend’ for the current proposals due to them containing a near infrared heating source as the parish need to continue to look at the scheme as a whole and engage an independent professional such as a heating consultant or architect. It was agreed that for the DAC to split the proposals to support one element but not another could result in an unsatisfactory overall outcome for the parish. In the event that the faculty is granted, the colour of the proposed units, cable routes, cable colours and locations of all equipment are to be agreed with the Quinquennial Inspector. The CBO informed the DAC that a far infrared solution would not usually need to come to a full meeting of the DAC for discussion. Therefore, if the parish opt to revise the proposals and return to the DAC with a far-infrared solution the scheme will be delegated to the sub-committee for determination. |  |  |  |

| EASTHAMPSTEAD: St Michael & All Angels |  |  |  |
| --- | --- | --- | --- |
| Application Ref 2024-103077 | Archdeaconry: Berkshire | Listing: Grade II | OM |
| Proposals: | Installation of 2no wall-mounted TV screens to chancel arch |  |  |
| Project architect: | None |  |  |
| Statutory consultees: | LPA, SPAB, HPAB, VS |  |  |
| Site visit attendees: | N/a |  |  |
| Subcommittee: | Mr John Pritchard, The Revd Canon, Prof William Whyte |  |  |
| Date of visit: | None |  |  |
| Previous minute: March 2025 The proposals to install 2no television screens on wall-mounted brackets either side of the chancel arch are considered harmful to the appearance of the listed building, and that harm was not felt to be outweighed by the purported benefits of the scheme. The applicant wishes to petition the Chancellor for a faculty notwithstanding the advice of the DAC. The DAC ratified the CBO’s recommendation that the DAC issue of a ‘not recommend’ Notification of Advice to the Chancellor. |  |  |  |
| September 2025 minute: |  |  |  |
| Following the receipt of further representations from the PCC and the comments of relevant consultees, the Chancellor has asked the DAC to offer any further comments on these proposals by 19 September 2025. The DAC resolved to submit the draft letter setting out its views to the Chancellor prepared by the CBO. |  |  |  |

| TILEHURST : St Michael |  |  |  |
| --- | --- | --- | --- |
| Application Ref 2025-112134 | Archdeaconry: Berkshire | Listing: Grade II | HR |
| Proposals: | Replacement of the ring of 8 bells and their timber bell frame with a new ring of 10 bells and cast-iron bell frame |  |  |
| Project architect: | Robin Nugent |  |  |
| Statutory consultees: | Georgian Group, Victorian Society |  |  |
| Site visit attendees: | Mr Julian Munby, The Revd Prof Diarmaid Macculloch |  |  |
| Subcommittee: | Mr Julian Munby, The Revd Prof Diarmaid Macculloch, Prof John Missenden |  |  |
| Date of visit: | 28 July 2025 |  |  |
| September 2025 minute: The DAC acknowledged the feedback report that the committee had provided in 2018 in the early stages of the project. An extract of the report reads: Some of the bells, especially the 18th Century bells, are considered to be historically and locally significant. The committee recognised that the bells display fine historic inscriptions and that the 18th Century bells were cast by Henry Bagley III, a renowned master bell founder, who owned a foundry in Reading at the time the first bells were cast. The DAC discussed whether the rationale put forward for removing the bells outweighs the loss of historic fabric and resolved that currently there is no evidence in support of this view. The committee commented that they were disappointed that the feedback previously given by the DAC was not addressed in the application whilst other instances of correspondence had been quoted. They agreed that the bells were of significant historic value, particularly the first bells cast in 1723, and it was unique that all six original bells (albeit with two since recast) were intact together in the bell tower. It was highlighted that many of the bells, particularly the tenor, had fine detailed inscriptions that were of great interest. The DAC heard that the church of St Peter and St Paul in Shiplake hosts a bell ringing centre which serves the Reading Branch of the Oxford Diocesan Guild of Church Bell Ringers. Shiplake is just 8 miles away, 20 minutes by car from Tilehurst, which is an acceptable distance to travel by car or bus for bell ringing. The recognition of a nearby ringing centre at Shiplake brought into question to what extent would the community of Tilehurst benefit from a new lighter ring of bells at St Michael’s. The committee asked that the parish provide robust evidence that demonstrates there is a genuine need for a space for young people to learn bell ringing in the local area and that the only way to achieve this would be with a lighter ring. The DAC acknowledged that the parish were of the view that the proposals had already been agreed in principle by the DAC. However, the DAC found no evidence to support this view. The committee resolved that the parish had not demonstrated a clear and longstanding need for the replacement of all 8 bells and the significant loss of historic fabric far outweighed the perceived benefit to the parish. The support provided in the mission rationale was anecdotal and outdated and it was asked that fresh new and extensive consultation was carried out in the wider community in order to evaluate the benefits of the proposals to the community. The committee reiterated their previous advice that there must be a presumption in favour of retaining the historic bells and that any proposal to remove them should be justified by evidencing a clear need as reversibility is not possible. It was asked that the parish seriously explore the option of retaining the most historic bells in the tower, preferably with an independent advisor. |  |  |  |

| 6 | Casework – For Ratification |
| --- | --- |

| WOTTON UNDERWOOD : All Saints |  |  |  |
| --- | --- | --- | --- |
| Application Ref 2025-114189 | Archdeaconry: Buckingham | Listing: Grade II* | OM |
| Proposals: | Removal of 7 pews |  |  |
| Project architect: | Nigel Hamnett |  |  |
| Statutory consultees: | LPA, CBC, HE, SPAB, VS |  |  |
| Site visit attendees: | Revd Deiniol Heywood, Mr Oliver Mitchell, Mr John Pritchard |  |  |
| Subcommittee: | Revd Deiniol Heywood, Mr Julian Munby, Mr John Pritchard |  |  |
| Date of visit: | 4 March 2025 |  |  |
| Previous Minute: None |  |  |  |
| September 2025 minute: The proposals relate to the removal of 7no pews at the west end of the nave and associated works (removal of platforms, resurfacing of floor, provision of heating) to render the area cleared to become a flexible space for accommodating activities other than services in the church building. The subcommittee feels that the benefits of creating a flexible open space outweigh the harm to the significance of the building caused by the loss of historic fabric. It is not at present proposed to introduce any new furniture and the subcommittee was content with this. The DAC resolved to issue a Notification of Advice recommending the works to the Chancellor for approval, subject to the resolution of any outstanding details by the subcommittee and to formal consultation with relevant statutory consultees. |  |  |  |

| COWLEY: St Mary and St John |  |  |  |
| --- | --- | --- | --- |
| Application Ref 2025-112172 | Archdeaconry: Oxford | Listing: Grade II | JS |
| Proposals: | Phase 1 reordering proposal and tower repairs |  |  |
| Project architect: | David Spragg, Clews Architects |  |  |
| Statutory consultees: | Vic Soc |  |  |
| Site visit attendees: | Revd Canon Dr Peter Groves, Abigail Lloyd, Ms Charlotte Robinson |  |  |
| Subcommittee: | Revd Canon Dr Peter Groves, Ms Charlotte Robinson, Revd Canon Prof William Whyte |  |  |
| Date of visit: | 2 December 2021 |  |  |
| Previous Minute: January 2022 The parish are to be commended for their approach to this project and their willingness to phase the stages of the work allowing time to evaluate the success of each step before proceeding with the next. The DAC resolved to give in principle support to the proposed reordering and encourage the parish to continue to progress the proposals taking into consideration the comments contained within the site visit report. |  |  |  |
| September 2025 Minute |  |  |  |
| The DAC resolved to give in principle support to the proposals for the introduction of a servery at the west end of the south aisle and accessible WC and storage in the base of the tower subject to submission of detailed proposals to the full committee. In respect of the proposed mid-infrared radiant heating, the DAC agreed that the parish should be asked to submit revised proposals based on far infrared units. The committee resolved to not recommend the proposals should the parish be unwilling to submit an alternative design. |  |  |  |

| GRENDON UNDERWOOD: St Leonard |  |  |  |
| --- | --- | --- | --- |
| Application Ref 2025-116269 | Archdeaconry: Buckingham | Listing: Grade II* | OM |
| Proposals: | Replacement seating |  |  |
| Project architect: | None |  |  |
| Statutory consultees: | CBC, HE, LPA, SPAB, VS |  |  |
| Site visit attendees: | N/a |  |  |
| Subcommittee: | The Ven Guy Elsmore, Revd Prof Diarmaid MacCulloch, Mr Bryan Martin |  |  |
| Date of visit: | N/a |  |  |
| Previous Minute: None |  |  |  |
| September 2025 minute: The present proposals relate to the introduction of 35no ‘Budget Steel Mitre Stacking Conference Chairs’ to match those introduced following a 2017 faculty approving the disposal of a number of pews. The introduction of the existing chairs does not appear to have been authorised. The chairs it is proposed to introduce are not compliant with the CBC’s guidance on church seating and can be considered harmful to the appearance of this highly graded historic interior. The DAC resolved to issue a Notification of Advice not recommending this proposal to the Chancellor for approval should the PCC wish to petition the Chancellor for a faculty notwithstanding the views of the DAC. In that event, the CBO will request full supporting documentation including a Statement of Significance and Statement of Need to accompany the proposals. |  |  |  |

| BUCKLAND: All Saints |  |  |  |
| --- | --- | --- | --- |
| Application Ref 2025-114864 | Archdeaconry: Buckingham | Listing: Grade II* | LK |
| Proposals: | Relocation of the flagpole to the external face of the tower |  |  |
| Project architect: | N/A |  |  |
| Statutory consultees: | N/A |  |  |
| Site visit attendees: | N/A |  |  |
| Subcommittee: | Mr Bryan Martin, Mr Jon Avent |  |  |
| Date of visit: | N/A |  |  |
| Previous Minute: None |  |  |  |
| September 2025 minute: |  |  |  |
| The DAC resolved to issue a ‘not recommend’ NOA on the basis that it could not be confident that the proposal did not pose increased risk to the fabric of the church and to public safety. |  |  |  |

| GARSINGTON: St Mary |  |  |  |
| --- | --- | --- | --- |
| Application Ref 2025-112079 | Archdeaconry: Dorchester | Listing: Grade II* | OM |
| Proposals: | Removal of 7 pews |  |  |
| Project architect: | None |  |  |
| Statutory consultees: | HE, CBC, Vic Soc, SPAB, HBAP, LPA |  |  |
| Site visit attendees: | The Ven David Tyler, MrJohn Pritchard, Ms Jennie Schillig (12.08.25) Mr Oliver Mitchell (07.05.25) |  |  |
| Subcommittee: | The Ven David Tyler, Mr John Pritchard |  |  |
| Date of visit: | 07.05.25, 12.08.25 |  |  |
| Previous Minute: None |  |  |  |
| September 2025 minute: |  |  |  |
| This petition seeks to dispose of 7no pews that have already been removed from the church to a nearby barn under a TMRO licence. These had previously been removed from the church building without authorisation and were stored under a tarpaulin in the churchyard at the time of the CBO’s 7 May 2025 visit. The Chancellor has remarked in relation to this proposal that the PCC has not met the conditions of a previous (2017) faculty authorising the removal of a number of pews, namely that the PCC were to petition for a faculty for the replacement of the chairs introduced under a previous archdeacon’s licence with high-quality un-upholstered wooden chairs. Additional unauthorised furniture (e.g. sofas) is also present in the building. The DAC therefore resolved to issue a Notification of Advice recommending the present proposals to the Chancellor for approval on the condition that the PCC agree to remove from the church building the chairs introduced under a time-limited faculty in 2017 as well as the chairs and sofas introduced without consent, to be replaced by the introduction of an appropriate stacking wooden chair. Agreement of the chair to be introduced was delegated to the subcommittee assuming compliance with the CBC guidance. |  |  |  |

| CHAVEY DOWN: St Martin |  |  |  |
| --- | --- | --- | --- |
| Application Ref 2025-110293 | Archdeaconry: Berkshire | Listing: Unlisted | EJ |
| Proposals: | Memorial panels in windows |  |  |
| Project architect: | N/A |  |  |
| Statutory consultees: | N/A |  |  |
| Site visit attendees: | N/A |  |  |
| Subcommittee: | The Revd Cannon Dr Peter Groves, The Revd Canon Prof William Whyte, The Revd Deiniol Heywood. |  |  |
| Date of visit: | N/A |  |  |
| Previous Minute: N/A |  |  |  |
| September 2025 Minute: The proposals included for two memorial stained-glass panels to sit inside the existing church windows. The DAC agreed to the Church Building Officers recommendation for the issue of a split NOA recommending the proposals for the window containing a lily, daisies, bees and a bible and not recommending the proposals for the second window containing imagery of a badger and poppies. |  |  |  |

| OXFORD: St Aldate |  |  |  |
| --- | --- | --- | --- |
| Application Ref 2025-117446 | Archdeaconry: Oxford | Listing: Grade II* | OM |
| Proposals: | Replacement screen and secondary glazing to Oak Room |  |  |
| Project architect: | Charles Darby, MEB Design |  |  |
| Statutory consultees: | N/a |  |  |
| Site visit attendees: | Mr Oliver Mitchell (pre-app visit) |  |  |
| Subcommittee: | Ms Sarah Brown, The Ven Jonathan Chaffey, Ms Charlotte Robinson |  |  |
| Date of visit: | 23 May 2025 |  |  |
| Previous Minute: None |  |  |  |
| September 2025 minute: The present proposals seek to introduce secondary glazing to the 1961 ‘Oak Room’ at the SW corner of the church, to replace the 1970s timber screen separating the Oak Room from the nave, and to undertake minor repairs to the south-side doors. The DAC resolved to issue a Notification of Advice recommending these works to the Chancellor for approval subject to the resolution of outstanding details by the subcommittee. |  |  |  |

| RADLEY: St James the Great |  |  |  |
| --- | --- | --- | --- |
| Application Ref 2025-110941 | Archdeaconry: Dorchester | Listing: Grade II* | OM |
| Proposals: | Repair of glass & installation of EPG |  |  |
| Project architect: | N/a |  |  |
| Statutory consultees: | LPA, HE, SPAB, VS |  |  |
| Site visit attendees: | N/a |  |  |
| Subcommittee: | Ms Sarah Brown |  |  |
| Date of visit: | N/a |  |  |
| September 2025 minute: The present proposals relate to the repair of the glass in the east window and the installation of environmental protective glazing as per the recommendation of Jim Budd ACR. The DAC resolved to issue a Notification of Advice recommending the works to the Chancellor for approval. |  |  |  |

| HINTON WALDRIST: St Margaret |  |  |  |
| --- | --- | --- | --- |
| Application Ref 2021-066113 | Archdeaconry: Dorchester | Listing: Grade II* | OM |
| Proposals: | New facilities and heating |  |  |
| Project architect: | Christian Randall |  |  |
| Statutory consultees: | LPA, CBC, HE, VS, SPAB |  |  |
| Site visit attendees: | Jane Haslam, Oliver Mitchell, Julian Munby, Charlotte Robinson, Nick Wright |  |  |
| Subcommittee: | Jane Haslam, Julian Munby, Geraldine O’Farrell, Charlotte Robinson, Nick Wright |  |  |
| Date of visit: | 5 June 2025 |  |  |
| November 2021 minute: The DAC resolved to support the principle of the alterations, and the option preferred by the parish, feeling that evidence of the stated need had been provided for the facilities and the likely impact on the significance of the church was justified by the benefit the facilities would provide. A query was raised about the handling of the door in the west wall at high level. The feedback letter to be amended to raise this. |  |  |  |
| September 2025 minute: |  |  |  |
| The DAC resolved to continue to support the PCC to develop these proposals with the font retained ‘as near to the principal entrance as conveniently may be’ in accordance with Canon F1. |  |  |  |

| 7 | Site visits undertaken (04.06.25 – 12.08.25) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Hinton Waldrist St Margaret |  | Application 2021-066113 - Online Faculty System | Re-ordering | Mr Oliver Mitchell The Revd Preb Jane Haslam Ms Charlotte Robinson Mr Nick Wright Mr Julian Munby | 05.06.25 |  |
| Reading St Laurence |  | Application 2025-115026 - Online Faculty System | Roofing works and replacement kitchen | Mrs Emily Jackson Ms Evie Foley | 09.06.25 |  |
| Woodstock St Mary Magdalen |  | Application 2024-104366 - Online Faculty System | Agree cabling routes | Ms Jennie Schillig | 09.06.25 |  |
| Fullbrook St James |  | Application 2023-082483 - Online Faculty System | Under pew heating installation | Ms Jennie Schillig The Venerable David Tyler | 10.07.25 |  |
| Coleshill All Saints |  | Offline | Re-ordering | Mrs Emily Jackson The Revd Preb Jane Haslam Mr John Pritchard Ms Esther Robinson-Wild Mr Dan Miles | 12.06.25 |  |
| Ipsden St Mary the Virgin |  | Offline | New Servery | Mrs Emily Jackson | 23.06.25 |  |
| East Hendred St Augustine |  | Offline | Pre app visit to discuss development project | Mrs Hannah Robertson | 23.06.25 |  |
| Oxford St Barnabas |  | Offline | Boundary wall | Mrs Hannah Robertson Mrs Sarah Tattersall | 30.06.25 |  |
| Banbury St Mary |  | Offline | Rebuilding table tombs | Mr Oliver Mitchell | 08.07.25 |  |
| Tilehurst St Michael |  | Application 2025-112134 - Online Faculty System | Replace existing eight bells with new ten bell ring | Mrs Hannah Robertson The Revd Prof Diarmaid Macculloch Mr Julian Munby | 28.07.25 |  |
| Forest Hill St Nicolas |  | Offline | Replacement electric heaters | Mr Oliver Mitchell | 07.08.25 |  |
| Whaddon St Mary |  | Application 2023-084332 - Online Faculty System | Cleaning and overhaul of pipe organ | Mrs Emily Jackson Mr Philip Wharton | 11.08.25 |  |
| Garsington St Mary |  | Application 2025-112079 - Online Faculty System | Pew removal | Ms Jennie Schillig The Venerable David Tyler Mr John Prtichard | 12.08.25 |  |

| 8 | List Bs and NOAs issued under subcommittee and delegated authority since last meeting |
| --- | --- |

| Parish | Archdeaconry | Listing | Ref | App type | Case type | Works | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Winslow: St Laurence | BUCKINGHAM | Grade II* | 2025-108451 | Faculty - DA | H&S improvements | Addition of handrails at chancel steps and into memorial chapel. | Faculty issued |
| Cookham Dean: St John the Baptist | BERKSHIRE | Grade II | 2025-108171 | Faculty - DA | AV | Installation of video screen and projector in accordance with the proposal by Practical Audio Visual. Video screen housing to be fixed in the nave above the chancel arch and painted to match roof timbers. | Faculty issued |
| Wantage: St Peter & St Paul | DORCHESTER | Grade I | 2025-112366 | Faculty - DA | Liturgical | Donation of a chasuble | Petition submitted to Dio Reg |
| White Waltham: St Mary the Virgin | BERKSHIRE | Grade II* | 2025-115341 | Faculty - DA | R&C | Repairs to external stonework | Faculty issued |
| Rotherfield Peppard: All Saints | DORCHESTER | Grade II* | 2025-114477 | Faculty - DA | R&C | Parish room refurb | Faculty issued |
| Over Winchendon: St Mary Magdalene | BUCKINGHAM | Grade I | 2025-115579 | Faculty - DA | PP & M | Brass plaque to commemorate John Wesley | NOA issued |
| Coleshill: All Saints (Bucks) | BUCKINGHAM | Grade II* | 2025-115139 | Faculty - DA | Churchyard | Works to churchyard memorials | Faculty issued |
| Burford: St John the Baptist | DORCHESTER | Grade I | 2025-116275 | Faculty - DA | Churchyard | Installation of replacement of sub-surface drain. | NOA issued |
| Banbury: St Mary MAJOR PARISH CHURCH - HAR | DORCHESTER | Grade I | 2025-117314 | Faculty - DA | Churchyard | Felling of tree | NOA issued with provisos |
| Sutton Courtenay: All Saints | DORCHESTER | Grade I | 2025-117374 | Faculty - DA | R&C | Installation of secondary glazing in parish office | NOA issued |
| Chinnor: St Andrew | DORCHESTER | Grade I | 2025-112648 | Faculty - DA | Churchyard | Installation of an oak post as part of The Chinnor Parish Art Trail | NOA issued |
| Emberton: All Saints | BUCKINGHAM | Grade II* | 2025-117176 | Faculty - DA | Churchyard | Fell red cedar tree | Petition submitted to Dio Reg |
| Benson: St Helen | DORCHESTER | Grade II* | offline | Faculty - DA | Churchyard | Supplementary churchyard regulations - 3 types of stone | Awaiting Diocesan Registry |
| West Hanney: St James the Great | DORCHESTER | Grade II* | 2022-079917 | Faculty - Major | New facilities | Minor reordering to include adaptation of vestry to accommodate WC and kitchenette, installation of a mobile servery and integrated storage. Relocation of 10 commandments board to north wall of nave. Replacement of tower screen with a new glazed screen incorporating a set of double doors with step and handrail access. Relocation of 9 pews from the nave to chancel and introduction of 70 Theo chairs. Removal of Victorian plinth on Norman font. Refurbishment of tower room and a new lighting scheme. | NOA issued with provisos |
| Upton: St Laurence | BUCKINGHAM | Grade I | 2025-110376 | Faculty - Major | Heating | Installation of Shadow chandeliers heaters, upgrade of electrical supply and replacement of heating in tower and vestry | NOA issued with provisos |
| Adderbury: St Mary | DORCHESTER | Grade I | 2023-084566 | Faculty - Major | Seating | Removal of five pews at West End | Petition submitted to Dio Reg |
| Shrivenham: St Andrew | DORCHESTER | Grade I | 2025-115009 | Faculty - Minor | Heating | Boiler replacement | Registrar to issue faculty |
| Cropredy: St Mary the Virgin | DORCHESTER | Grade I | 2024-106846 | Faculty - Minor | Disposal of items | Disposal of three Victorian choir stalls and frontal acquired from Christ Church in Banbury (built in 1851, demolished in 1970). | Faculty issued |
| Kidlington: St Mary the Virgin | OXFORD | Grade I | 2024-098975 | Faculty - Minor | H&S improvements | Alterations to ground levels and relaying of stone slabs at West and South entrances to create level access into the church. Installation of new handrails at West entrance. All works in accordance with the drawings prepared by Architect Christian Randall, dated February 2025. | NOA issued with provisos |
| Hurst: St Nicholas | BERKSHIRE | Grade I | 2025-109595 | Faculty - Minor | OBC | Organ repairs | Registrar to issue faculty |
| Eastbury: St James The Greater | BERKSHIRE | Grade II | 2024-104439 | Faculty - Minor | Churchyard | Installation of French drain | Registrar to issue faculty |
| Britwell Salome: St Nicholas | DORCHESTER | Grade II | 2025-110647 | Faculty - Minor | R&C | Repairs to ceiling to include regularising of interim faculty, new lighting and heating | NOA issued with provisos |
| New Marston: St Michael & All Angels | OXFORD | Ungraded | 2025-109458 | Faculty - Minor | R&C | Structural investigations | NOA issued |
| Coleshill: All Saints (Bucks) | BUCKINGHAM | Grade II* | 2025-108185 | Faculty - Minor | Reordering | Disposal of four Victorian pews from the west end of the church. | Faculty issued |
| Woodley: St John the Evangelist | BERKSHIRE | Grade II* | 2025-109217 | Faculty - Minor | OBC | Replacement of the swing-chiming fittings for the treble and tenor turret bells and refurbishment of the swing-chiming fittings for the 2nd turret bell, in accordance with the quotation by Whites of Appleton Ltd, dated 7th January 2025. | NOA issued |
| Barkham: St James | BERKSHIRE | Grade II | 2024-107806 | Faculty - Minor | R&C | Stained Glass East Window Repairs | Petition submitted to Dio Reg |
| New Bradwell: St James | BUCKINGHAM | Grade II* | 2025-111828 | Faculty - Minor | OBC | Rehang the bell for swing chiming | NOA issued |
| Latimer: St Mary Magdalene | BUCKINGHAM | Grade II | 2025-112226 | Faculty - Minor | R&C | Maintenance of stained glass window in north transept | Faculty issued |
| Goring: St Thomas of Canterbury | DORCHESTER | Grade I | 2024-102166 | Faculty - Minor | H&S improvements | New external steps to replace existing as steep and dangerous | NOA issued |
| Easthampstead: St Michael & St Mary Magdalene | BERKSHIRE | Grade II | 2025-115397 | Faculty - Minor | M&E | Wayleave agreement | Petition submitted to Dio Reg |
| Kidlington: St Mary the Virgin | OXFORD | Grade I | 2025-116141 | Faculty - Minor | Lighting | New lighting scheme | Registrar to issue faculty |
| Cuddington: St Nicholas | BUCKINGHAM | Grade II* | 2025-115744 | Faculty - Minor | M&E | Three phase upgrade | NOA issued |
| Wantage: St Peter & St Paul | DORCHESTER | Grade I | 2025-114815 | Faculty - Minor | R&C | Retrospective approval for repairs to south transept monument | NOA issued |
| Pangbourne: St James the Less | BERKSHIRE | Grade II* | 2025-114803 | Faculty - Minor | Heating | Installation of infrared overhead heating panels | NOA issued |
| Welford: St Gregory - HAR | BERKSHIRE | Grade II* | 2025-115798 | Faculty - Minor | Lighting | Replace incandescent light fittings with LED lighting | NOA issued |
| Radley: St James the Great | DORCHESTER | Grade II* | offline | Interim | R&C | Investigative dendrochronology | Interim issued and regularised |
| Henley-on-Thames: St Mary the Virgin MAJOR PARISH CHURCH | DORCHESTER | Grade II* | offline | Interim | Churchyard | Provision of coffee van by local hotel | Interim faculty issued |
| Wood Green: Holy Trinity | DORCHESTER | Grade II | offline | Interim | OBC | Emergency bell repairs | Interim faculty issued |
| Oxford: St Barnabas | OXFORD | Grade I | offline | Interim | OBC | Interim consent to remove organ case to builder's workshop | Interim faculty issued |
| Easthampstead: St Michael & St Mary Magdalene | BERKSHIRE | Grade II | 2023-092651 | List B | R&C | Confirmatory faculty for lead flashing repairs to nave roof abutment and mortar repairs to tower SE pinnacle | Petition submitted to Dio Reg |
| Ashampstead: St Clement | BERKSHIRE | Grade I | 2024-107815 | List B | Heating | Replacement of under pew heating | Faculty issued |
| Whitchurch: St Mary the Virgin | DORCHESTER | Grade II* | 2025-114666 | List B | R&C | Re-shingle church spire with wooden shingles | List B issued |
| Wokingham: St Sebastian | BERKSHIRE | Ungraded | 2024-099757 | List B | Lighting | Change halogen lighting to LED | List B issued |
| Kingston Lisle: St John the Baptist | DORCHESTER | Grade II* | 2025-108878 | List B | R&C | Repair to hole in plaster behind altar | List B issued |
| North Crawley: St Firmin | BUCKINGHAM | Grade I | 2025-115042 | List B | AV | General enquiry re installation of wifi | List B issued |
| Streatley: St Mary | DORCHESTER | Grade II | 2025-110687 | List B | Churchyard | Repair of a section of the west churchyard boundary flint wall in accordance with the method statement written by David Bloxam of Cliveden Conservation dated 23.05.2025. | List B issued |
| Streatley: St Mary | DORCHESTER | Grade II | 2025-110688 | List B | R&C | Repair of quarry glass window in ringing chamber in accordance with the method statement written by David Bloxam of Cliveden Conservation dated 23.05.2025. | List B issued |
| Streatley: St Mary | DORCHESTER | Grade II | 2025-110698 | List B | R&C | Cleaning of stains on Chancel walls in accordance with the method statement written by David Bloxam of Cliveden Conservation dated 23.05.2025. | List B issued |
| Fawley: St Mary the Virgin | BUCKINGHAM | Grade II* | 2025-110661 | List B | R&C | Roof tile and external stonework repairs | List B issued |
| Warfield: St Michael the Archangel | BERKSHIRE | Grade II* | 2025-111206 | List B | R&C | Repair to stained glass window | List B issued |
| Burnham: St Peter | BUCKINGHAM | Grade II* | 2025-116236 | List B | OBC | Replacement of Clock motor | List B issued |
| Great Tew: St Michael & All Angels | DORCHESTER | Grade I | 2025-112006 | List B | R&C | Repairs to tower | List B issued |
| Dorchester: St Peter & St Paul MAJOR PARISH CHURCH | DORCHESTER | Grade I | 2025-111909 | List B | R&C | Repairs to leaded light window | List B issued |
| Charlbury: St Mary the Virgin | DORCHESTER | Grade I | 2025-111845 | List B | Churchyard | Repair to churchyard wall | List B issued |
| Cowley: St Alban | OXFORD | Ungraded | 2025-112029 | List B | M&E | Installation of hearing loop | List B issued |
| Chilton: All Saints | DORCHESTER | Grade II | 2025-108835 | List B | R&C | Plaster repairs and repainting | List B issued |
| Dorchester: St Peter & St Paul MAJOR PARISH CHURCH | DORCHESTER | Grade I | 2025-111783 | List B | AV | Sound system upgrade | List B issued |
| West Wycombe: St Paul | BUCKINGHAM | Ungraded | 2025-112628 | List B | R&C | Replacement of vestry roof and insulation and associated electrics | List B issued |
| New College Chapel | OXFORD | Grade I + SAM | 2025-114085 | List B | R&C | Urgent repair to door frame of clerks' vestry | List B issued |
| West Wycombe: St Paul | BUCKINGHAM | Ungraded | 2025-112633 | List B | Churchyard | Accessible path | List B issued |
| Hedsor: St Nicholas | BUCKINGHAM | Grade II | 2025-109829 | List B | H&S improvements | Install handrail to front door steps | List B issued |
| Chinnor: St Andrew | DORCHESTER | Grade I | 2025-114100 | List B | R&C | Plaster repairs and redecoration of Lady Chapel | List B issued |
| Kidmore End: St John the Baptist | DORCHESTER | Grade II | 2025-114319 | List B | R&C | QI repairs to bellcote | List B issued |
| Kidmore End: St John the Baptist | DORCHESTER | Grade II | 2025-112437 | List B | R&C | Emergency roof repairs | List B issued |
| Little Coxwell: St Mary | DORCHESTER | Grade II* | 2025-114549 | List B | R&C | External repairs following QI - installation of new lead soakers and mortar haunchings | List B issued |
| Marcham: All Saints | DORCHESTER | Grade II* | 2025-114723 | List B | M&E | Three phase electricity upgrade | List B issued |
| Fringford: St Michael | DORCHESTER | Grade II | 2025-114745 | List B | R&C | Removal of window guards and repair to bell tower window. | List B issued |
| Brimpton: St Peter | BERKSHIRE | Grade II | 2025-113992 | List B | R&C | Minor repairs to steeple whilst assessment is carried out. | Faculty issued |
| Caversham: St Andrew | BERKSHIRE | Ungraded | 2025-114811 | List B | H&S improvements | Installation of handrail at north porch | List B issued |
| Bow Brickhill: All Saints | BUCKINGHAM | Grade II* | 2025-115142 | List B | R&C | Roofing works | List B issued |
| Appleton: St Laurence | DORCHESTER | Grade II* | 2025-115256 | List B | OBC | Bell ropeway, wheel and fittings alterations | List B issued |
| Littleworth: Holy Ascension | DORCHESTER | Grade II | 2025-114318 | List B | R&C | Internal plaster repairs | List B issued |
| Warfield: St Michael the Archangel | BERKSHIRE | Grade II* | 2025-115331 | List B | R&C | Replacement of churchyard entrance gate and fence | List B issued |
| Childrey: St Mary the Virgin | DORCHESTER | Grade I | 2025-115343 | List B | R&C | Re-lay loose floor tiles in south transept | List B issued |
| Barkham: St James | BERKSHIRE | Grade II | 2025-115436 | List B | R&C | Plaster repairs to west end of nave | List B issued |
| Tilehurst: St Catherine of Siena | BERKSHIRE | Ungraded | 2025-115678 | List B | R&C | Replacement of roof light and repair of buttresses | List B issued |
| Chesham Bois: St Leonard | BUCKINGHAM | Grade II | 2025-114734 | List B | R&C | Replacement of stolen lead | List B issued |
| Thatcham: St Mary | BERKSHIRE | Grade II* | 2025-116085 | List B | Liturgical | Disposal of altar frontals | List B issued |
| Hook Norton: St Peter | DORCHESTER | Grade I | 2025-116207 | List B | OBC | Replace organ pneumatic pedal action with electric pedal action and replacement of trigger swell pedal mechanism with a balance swell pedal | List B issued |
| Dorchester: St Peter & St Paul MAJOR PARISH CHURCH | DORCHESTER | Grade I | 2025-116154 | List B | R&C | Minor repairs and conservation works | Awaiting Archdeacon |
| Woodley: St John the Evangelist | BERKSHIRE | Grade II* | 2025-115839 | List B | R&C | Patch repairs of organ ceiling | List B issued |
| Banbury: St Mary MAJOR PARISH CHURCH - HAR | DORCHESTER | Grade I | 2025-116392 | List B | Churchyard | Felling of two trees which have become dead, dying or dangerous | List B issued |
| Great Missenden: St Peter & St Paul | BUCKINGHAM | Grade I | 2025-117063 | List B | R&C | Urgent repairs to tower masonry | List B issued |
| Oxford: St Thomas the Martyr HAR | OXFORD | Grade II | 2025-116490 | List B | R&C | Repaint and recondition three external one internal doors. | List B issued |
| Aylesbury: St Mary the Virgin MAJOR PARISH CHURCH | BUCKINGHAM | Grade I | 2025-116544 | List B | Churchyard | Installation of conduit through churchyard by Openreach | List B issued |
| Glympton: St Mary | DORCHESTER | Grade II | 2025-116338 | List B | R&C | Reroofing works associated carpentry repairs, bat mitigation, stonework repairs. | List B issued |
| Littleworth: Holy Ascension | DORCHESTER | Grade II | 2025-117515 | List B | R&C | Plain glazing repairs following attempted break-in | List B issued |
| Banbury: St Leonard | DORCHESTER | Ungraded | 2025-109051 | List B | Churchyard | Felling of one tree and topping of two other trees | Awaiting Archdeacon |
| Buckland: All Saints | BUCKINGHAM | Grade II* | 2025-117152 | List B | Churchyard | Rebuild of churchyard wall | Awaiting Archdeacon |
| Buckingham: St Peter & St Paul | BUCKINGHAM | Grade I | 2025-117357 | List B | M&E | Installation of overhead telecoms cable | List B issued |
| Beckley: Assumption of the Blessed Virgin Mary | DORCHESTER | Grade I | 2025-117160 | List B | Churchyard | Reduce dangerous Judas tree by 70%, and reshape | List B issued |
| Littleworth: Holy Ascension | DORCHESTER | Grade II | 2025-117534 | List B | R&C | Remedial roof repairs | List B issued |
| Thame: St Mary the Virgin | DORCHESTER | Grade I | 2025-115391 | List B - Archdeacon | Churchyard | Alterations to noticeboard | List B issued |
| Crowthorne: St John the Baptist | BERKSHIRE | Grade II | 2025-114589 | List B - Archdeacon | Development | Additional vicars board | List B issued |
| Wokingham: All Saints | BERKSHIRE | Grade II* | 2025-111492 | List B - Archdeacon | Churchyard | Three new signs in churchyard | List B issued |
| Barkham: St James | BERKSHIRE | Grade II | 2025-115371 | List B - Archdeacon | Churchyard | New noticeboard | List B issued |
| Wolverton: St George the Martyr | BUCKINGHAM | Grade II* | 2025-115556 | List B - Archdeacon | Churchyard | Bird boxes | List B issued |
| Wokingham: St Sebastian | BERKSHIRE | Ungraded | 2025-109999 | List B - Archdeacon | Churchyard | Introduction of new noticeboard | List B issued |
| Harwell: St Matthew | DORCHESTER | Grade II | 2025-115720 | List B - Archdeacon | Churchyard | Installation of defibrillator | Awaiting Parish - project in progress |
| Sibford: Holy Trinity | DORCHESTER | Grade II | 2025-115755 | List B - Archdeacon | Churchyard | Replacement noticeboard | List B issued |
| Mapledurham: St Margaret | BERKSHIRE | Grade I | 2025-115728 | List B - Archdeacon | Churchyard | removal of bench in churchyard | List B issued |
| Souldern: Annunciation of the Blessed Virgin Mary | DORCHESTER | Grade II* | 2025-116933 | List B - Archdeacon | Churchyard | Tree trimming for electricity supply | List B issued |
| Great Rollright: St Andrew | DORCHESTER | Grade I | 2025-115902 | List B - Archdeacon | Churchyard | Installation of memorial bench | List B issued |
| Theale: Holy Trinity | BERKSHIRE | Grade I | 2025-116132 | List B - Archdeacon | Churchyard | Two new noticeboards | List B issued |
| Hanslope: St James the Great | BUCKINGHAM | Grade I | 2025-116271 | List B - Archdeacon | Churchyard | Memorial bench | List B issued |
| Taplow: St Nicolas | BUCKINGHAM | Grade II | 2025-116429 | List B - Archdeacon | H&S improvements | Asbestos removal from boiler room and crypt | List B issued |
| Chearsley: St Nicholas | BUCKINGHAM | Grade II* | 2025-116067 | List B - Archdeacon | Churchyard | Tree works | List B issued |
| Oxford: St Clement | OXFORD | Grade II* | 2025-116481 | List B - Archdeacon | R&C | Repair of chalice | List B issued |
| Coleshill: All Saints (Bucks) | BUCKINGHAM | Grade II* | 2025-116272 | List B - Archdeacon | Churchyard | Replacement bench | List B issued |
| Thame: St Mary the Virgin | DORCHESTER | Grade I | 2025-115632 | List B - Archdeacon | Churchyard | Memorial bench | List B issued |
| Banbury: St Mary MAJOR PARISH CHURCH - HAR | DORCHESTER | Grade I | 2025-117310 | List B - Archdeacon | Churchyard | Tree works | Awaiting Archdeacon |
| Marlston: St Mary | BERKSHIRE | Grade II* | 2025-117337 | List B - Archdeacon | Churchyard | New external noticeboard | List B issued |
| Hethe: St Edmund & St George | DORCHESTER | Grade II | 2025-117385 | List B - Archdeacon | Churchyard | Replacement noticeboard | List B issued |
| Wootton: St Mary | DORCHESTER | Grade II* | 2025-117437 | List B - Archdeacon | Churchyard | Memorial bench | List B issued |
| Harpsden: St Margaret | DORCHESTER | Grade II | 2025-117574 | List B - Archdeacon | Churchyard | Installation of bench | List B issued |
| Marcham: All Saints | DORCHESTER | Grade II* | 2025-117685 | List B - Archdeacon | Churchyard | Cut back lilac plant/tree | List B issued |
| Shorthampton: All Saints | DORCHESTER | Grade II* | 2025-117150 | List B - Archdeacon | Churchyard | Tree works | List B issued |
| Shorthampton: All Saints | DORCHESTER | Grade II* | 2025-117782 | List B - Archdeacon | Churchyard | Installation of bench | List B issued |
| Marcham: All Saints | DORCHESTER | Grade II* | 2025-117912 | List B - Archdeacon | Churchyard | Pollarding of large American oak | Awaiting Archdeacon |
| Emberton: All Saints | BUCKINGHAM | Grade II* | 2025-117858 | List B - Archdeacon | Churchyard | Fell dying flowering cherry replant with similar tree | Awaiting Archdeacon |
| Lewknor: St Margaret | DORCHESTER | Grade I | offline | Private Petition | Churchyard | Regularise partial demolition and rebuild of churchyard wall | Faculty issued |
| South Ascot: All Souls | BERKSHIRE | Grade II* | Offline | Private Petition | PP & M | Nora Isabel Soutby - memorial refurbishment and addition of name | Awaiting Diocesan Registry |
| Winkfield: St Mary the Virgin | BERKSHIRE | Grade II* | Offline | Private Petition | PP & M | Memorial vase commemorating Stephen Creedy | NOA issued |
| Woodstock: St Mary Magdalene | DORCHESTER | Grade II* | 2024-104366 | Resolving Provisos | M&E | Installation of solar panels | Provisos Resolved |
| Eynsham: St Leonard | DORCHESTER | Grade II* | 2023-086455 | Variation | OBC | Additional repairs to bell frame | Amended faculty issued |
| Eynsham: St Leonard | DORCHESTER | Grade II* | 2023-086455 | Variation | OBC | Variation to fixings to steel | Amended faculty issued |
| Oxford: St Michael at the North Gate | OXFORD | Grade I | 2024-103213 | Variation | R&C | Variation to roof repairs | Amended faculty issued |

| 9 | Completed Projects feedback |
| --- | --- |